PLASTMASSA KORXONASI CRM

Claude Code Sprint Promptlari

Har bir sprintni aynan shu promptni Claude Code ga bering

| # | Sprint nomi | Muddat | Asosiy natija |
| --- | --- | --- | --- |
| 0 | Tayanch infratuzilma | 1 hafta | Login, rollar, Units |
| 1 | Mijozlar + Qarz/Nasiya | 1 hafta | Mijozlar bazasi |
| 2 | Mahsulotlar + Materiallar + Ombor | 1.5 hafta | AVCO, o'lchov birliklari |
| 3 | Buyurtmalar + Check | 1.5 hafta | Sotish, nasiya, check PDF |
| 4 | Xomashyo kirim + MaterialLot | 1 hafta | AVCO hisoblash |
| 5 | Ishlab chiqarish | 1.5 hafta | Kunlik log, brak, ombor |
| 6 | Davomat | 1 hafta | Kunlik davomat jadvali |
| 7 | Oylik maosh hisoblash | 1 hafta | Maosh slip, avans |
| 8 | Moliya + Qarz boshqaruvi | 1 hafta | To'lovlar, P&L |
| 9 | Dashboard + Hisobotlar | 0.5 hafta | KPI, grafik, export |
|  | JAMI | ~11 hafta | To'liq V1 |

📌 Qoida: Har sprint boshida avvalgi sprintlarda yaratilgan fayllar ro'yxatini Claude Code ga ko'rsating. Bu kontekstni saqlaydi va takroriy kod yozilmaydi.

SPRINT 0  —  TAYANCH INFRATUZILMA

| Muddat | 1 hafta |
| --- | --- |
| Maqsad | Monorepo, Docker, Auth, Units tizimi — barchasi shu poydevorga quriladi |

⚠️ Diqqat: Bu sprint tayyor bo'lmay keyingisiga o'tmang. Auth, Units va global infratuzilma keyingi barcha sprintlarda ishlatiladi.

Men plastmassa ishlab chiqarish korxonasi uchun CRM tizimi qurmoqdaman. STACK: Backend: NestJS + Mongoose + MongoDB Frontend: React + Vite + Tailwind + Zustand + React Query + Axios Monorepo: apps/frontend, apps/backend Docker: mongo + backend + frontend ════════════════════════════════════════ SPRINT 0 — TAYANCH INFRATUZILMA ════════════════════════════════════════ 1. MONOREPO SETUP apps/backend — NestJS, Mongoose, ConfigModule (.env) apps/frontend — React + Vite + Tailwind + Zustand + React Query + Axios docker-compose.yml — mongo:7 (port 27017), backend (3000), frontend (5173) .env.example fayl 2. COLLECTIONLAR VA SCHEMALAR units: _id, name: String (unique, masalan 'kg'), label: String ('Kilogramm'), type: 'MASS'¦'VOLUME'¦'LENGTH'¦'PIECE'¦'PACKAGE', isBase: Boolean, isActive: Boolean SEED DATA (tizim boshlanganda avtomatik kiritiladi): MASS: gramm(base), kg, tonna VOLUME: ml(base), litr LENGTH: mm(base), sm, m PIECE: dona(base), juft, o'ram, qop, yashik, quti, paket unit_conversions: _id, fromUnit: ObjectId, toUnit: ObjectId, factor: Number SEED: gramm→kg(0.001), kg→tonna(0.001), ml→litr(0.001), mm→sm(0.1), sm→m(0.01) users: _id, name, phone (unique), passwordHash, role: 'ADMIN'¦'MANAGER'¦'OPERATOR'¦'ACCOUNTANT'¦'WAREHOUSE', employeeType: 'PIECEWORK'¦'SALARY'¦'MIXED', baseSalary: Number (default 0), position: String, hireDate: Date, isActive: Boolean (default true), createdAt, updatedAt SEED: 1 ta ADMIN user yaratilsin (phone: '998901234567', password: 'admin123') 3. AUTH MODULE POST /auth/login → { phone, password } → { accessToken, refreshToken, user } GET /auth/me → Bearer token → user ma'lumotlari POST /auth/refresh → { refreshToken } → yangi accessToken JWT: access 15daqiqa, refresh 7kun @Roles(...roles) decorator RolesGuard — controller va route darajasida ishlaydi bcrypt parol hash (saltRounds: 10) 4. GLOBAL INFRATUZILMA (NestJS) ValidationPipe — global, whitelist: true, transform: true ResponseInterceptor — barcha javob: { success: true, data, message } HttpExceptionFilter — xatolar: { success: false, message, statusCode } AuditLogMiddleware — har request: userId, method, url, ip, timestamp → console.log 5. UNITS MODULE GET /units — barcha aktiv birliklar (role: hammaga) GET /unit-conversions — barcha konversiyalar POST /units — yangi birlik (ADMIN only) POST /unit-conversions — yangi konversiya (ADMIN only) UnitConverterService.convert(value, fromUnitId, toUnitId) → Number (zanjirli konversiyani qo'llab-quvvatlash shart emas, to'g'ridan konversiya yetarli) 6. USERS MODULE GET /users — ro'yxat (ADMIN, MANAGER) GET /users/:id — detail POST /users — yangi xodim (ADMIN) PATCH /users/:id — tahrirlash (ADMIN) DELETE /users/:id — soft delete: isActive=false (ADMIN) 7. FRONTEND TAYANCH /login sahifasi — phone + password forma, JWT localStorage ga useAuthStore (Zustand): { user, token, login(phone,pass), logout() } Axios instance: baseURL = VITE_API_URL, Authorization: Bearer, 401→logout queryClient setup (React Query) Layout komponenti: Sidebar + Header Header: foydalanuvchi ismi, roli badge, chiqish tugmasi Sidebar navigatsiya (bo'sh sahifalar bilan): / → Dashboard /customers → Mijozlar /orders → Buyurtmalar /products → Mahsulotlar /materials → Materiallar /production → Ishlab chiqarish /attendance → Davomat /payroll → Maosh /finance → Moliya /reports → Hisobotlar /settings → Sozlamalar (Units boshqaruvi shu yerda) PrivateRoute: token yo'q → /login RoleGuard komponenti: rolga qarab elementlarni ko'rsatish/yashirish MUHIM QOIDALAR: - Barcha narxlar Number, so'm da (tiyin yo'q) - Hamma joyda currency: String = 'UZS' maydoni (kelajakda USD uchun) - TypeScript strict mode - Har NestJS modul: module.ts, controller.ts, service.ts, schema.ts, dto/ papka - Har fayl to'liq yozilsin — snippet emas, import emas, to'liq kod

SPRINT 1  —  MIJOZLAR + QARZ/NASIYA TIZIMI

| Muddat | 1 hafta |
| --- | --- |
| Maqsad | Mijozlar bazasi, kredit limiti, qarz kuzatuvi |

✅ Tayyor bo'lishi kerak: Sprint 0 — Auth ishlayapti, Users moduli tayyor, Units seedi bor

SPRINT 1 — MIJOZLAR + QARZ/NASIYA Sprint 0 tayyor. Quyidagilar mavjud: - Auth (JWT, RolesGuard, @Roles decorator) - Users moduli (CRUD) - Units va UnitConversions (seed bilan) - Global: ResponseInterceptor, ExceptionFilter, ValidationPipe SCHEMA: Customer { _id, name: String (required), phone: String (unique, required), address: String, company: String, type: 'INDIVIDUAL' ¦ 'LEGAL', // Kredit va qarz creditLimit: Number (default: 0), // 0 = nasiya yo'q currentDebt: Number (default: 0), // hozirgi qarz — FAQAT tizim o'zgartiradi totalPurchased: Number (default: 0), // umumiy xarid summasi totalPaid: Number (default: 0), // umumiy to'lagan summasi notes: String, isActive: Boolean (default: true), currency: String (default: 'UZS'), createdBy: ObjectId (ref: User), createdAt, updatedAt } API ENDPOINTLAR: GET /customers — ro'yxat, query: search(name¦phone), hasDebt(bool), isActive GET /customers/:id — to'liq karta POST /customers — yangi mijoz (ADMIN, MANAGER) PATCH /customers/:id — tahrirlash (ADMIN, MANAGER) DELETE /customers/:id — soft delete (ADMIN) GET /customers/:id/summary — qarz holati + oxirgi 10 buyurtma + oxirgi 10 to'lov MUHIM QOIDALAR: - currentDebt, totalPurchased, totalPaid — hech qachon to'g'ridan PATCH orqali o'zgartirilmaydi. Faqat OrdersService va PaymentsService chaqiradi. - Agar creditLimit > 0 va currentDebt >= creditLimit bo'lsa: GET /customers/:id javobida 'creditLimitReached: true' maydoni qaytarilsin FRONTEND — /customers sahifasi: Jadval ustunlari: Ism ¦ Telefon ¦ Kompaniya ¦ Jami xarid ¦ Qarz (so'm) ¦ Status Qarz ustuni: qizil rang + badge agar currentDebt > 0 Kredit limiti oshgan: sariq ogohlantirish belgisi Qidiruv: ism yoki telefon bo'yicha (debounce 300ms) Filter tugmasi: 'Faqat qarzdorlar' 'Yangi mijoz' modal forma FRONTEND — /customers/:id sahifasi: Yuqori qism: mijoz ma'lumotlari kartasi Moliyaviy blok: Jami xarid ¦ To'langan ¦ Qarz (katta, qizil) ¦ Kredit limit Progress bar: currentDebt / creditLimit (agar creditLimit > 0) Pastki tabs: 'Buyurtmalar' ¦ 'To'lovlar' (hozircha bo'sh, keyingi sprintda to'ladi) Tahrirlash tugmasi (modal) TYPES (TypeScript): Customer interface frontend va backend uchun shared types papkasida

SPRINT 2  —  MAHSULOTLAR + MATERIALLAR + OMBOR

| Muddat | 1.5 hafta |
| --- | --- |
| Maqsad | O'lchov birliklari tizimi, AVCO metodi, ombor harakatlari |

✅ Tayyor bo'lishi kerak: Sprint 0 (Auth, Units) + Sprint 1 (Customers) to'liq ishlayapti

SPRINT 2 — MAHSULOTLAR + MATERIALLAR + OMBOR Avvalgi sprintlardan tayyor: Auth, Users, Units (seed bilan), Customers ════════════════ A. MATERIALLAR (xomashyo) ════════════════ SCHEMA: Material { _id, name: String (required), description: String, // O'lchov birliklari baseUnit: ObjectId (ref: Unit, required), // omborxona birligi: 'kg' purchaseUnit: ObjectId (ref: Unit), // xarid birligi: 'qop' purchaseToBase: Number (default: 1), // 1 qop = 25 kg // Narx — har doim baseUnit da avgCost: Number (default: 0), // AVCO: o'rtacha narx (so'm/baseUnit) // Ombor currentStock: Number (default: 0), // baseUnit da minStock: Number (default: 0), // ogohlantirish chegarasi supplier: String, isActive: Boolean (default: true), currency: String (default: 'UZS'), createdBy: ObjectId, createdAt, updatedAt } API: /materials — GET(list+filter), GET(:id), POST, PATCH(:id), DELETE(:id) ════════════════ B. MAHSULOTLAR (tayyor mahsulot) ════════════════ SCHEMA: Product { _id, name: String (required), sku: String (unique), description: String, // O'lchov birliklari baseUnit: ObjectId (ref: Unit, required), // ishlab chiqarish va ombor birligi: 'dona' // Sotish birliklari (bir mahsulotda bir nechta narx bo'lishi mumkin) salesUnits: [{ unit: ObjectId (ref: Unit), factor: Number, // 1 yashik = 24 dona price: Number, // shu birlik uchun sotish narxi isDefault: Boolean // birlamchi sotish birligi }], // Tan narx va ishchi narxi costPrice: Number (default: 0), // qo'lda kiritiladigan tan narx (so'm/baseUnit) workerPrice: Number (default: 0), // ishchiga 1 baseUnit uchun to'lov // Ombor currentStock: Number (default: 0), // baseUnit da minStock: Number (default: 0), isActive: Boolean (default: true), currency: String (default: 'UZS'), createdBy: ObjectId, createdAt, updatedAt } API: /products — GET(list+filter), GET(:id), POST, PATCH(:id), DELETE(:id) GET /products/:id → salesUnits populate (unit nomi bilan) ════════════════ C. OMBOR HARAKATLARI ════════════════ SCHEMA: StockMovement { _id, itemType: 'PRODUCT' ¦ 'MATERIAL', itemId: ObjectId, // Product yoki Material ID itemName: String, // snapshot (o'chirilsa ham ko'rinadi) unit: String, // birlik nomi snapshot type: 'IN' ¦ 'OUT' ¦ 'ADJUSTMENT', reason: 'PURCHASE' // xomashyo xarid ¦ 'SALE' // sotish ¦ 'PRODUCTION_IN' // ishlab chiqarishdan tayyor mahsulot kirdi ¦ 'PRODUCTION_OUT' // ishlab chiqarishga xomashyo chiqdi (V2 BOM bilan) ¦ 'RETURN_IN' // qaytarilgan mahsulot ombora kirdi ¦ 'RETURN_OUT' // xomashyo yetkazib beruvchiga qaytarildi ¦ 'DAMAGE' // zarar, yo'qotish ¦ 'MANUAL', // qo'lda tuzatish quantity: Number, // baseUnit da (musbat son, type orqali yo'nalish belgilanadi) costPerUnit: Number, // harakatdagi narx (snapshot) totalCost: Number, // quantity × costPerUnit referenceId: ObjectId, // buyurtma, ishlab chiqarish ID si referenceType: String, // 'Order', 'ProductionOrder', 'MaterialLot' note: String, currency: String (default: 'UZS'), createdBy: ObjectId, createdAt } API: GET /stock/movements — harakatlar jurnali (filter: itemType, reason, sana, itemId) POST /stock/adjustment — qo'lda tuzatish (ADMIN, WAREHOUSE) GET /stock/summary — hozirgi qoldiqlar (minimal ostidagilar highlight) FRONTEND SAHIFALAR: /materials: Jadval: Nom ¦ Birlik ¦ Qoldiq ¦ Min.qoldiq ¦ O'rt.narx ¦ Yetkazib beruvchi Sariq: qoldiq min.qoldiqqa yaqin (< 1.5x), Qizil: qoldiq min.qoldiqdan past 'Yangi material' modal Har qator: detail iconka → /materials/:id /materials/:id: Ma'lumotlar: nom, birliklar (baseUnit, purchaseUnit, konversiya), min.qoldiq Narx bloki: avgCost (o'rtacha), oxirgi lot narxi Ombor harakatlar jurnali (shu material uchun) /products: Jadval: Nom ¦ SKU ¦ Birlik ¦ Qoldiq ¦ Tan narx ¦ Sotish narxi (default) ¦ Ishchi narxi 'Yangi mahsulot' modal — salesUnits dinamik qo'shish imkoniyati /products/:id: Ma'lumotlar + barcha salesUnits narxlari jadvali Ombor qoldig'i va harakatlar /stock/movements: Umumiy harakatlar jurnali Filter: material/mahsulot, sabab, sana oralig'i Har qator: sana ¦ nom ¦ tur (IN/OUT) ¦ sabab ¦ miqdor ¦ narx ¦ jami ¦ kim

SPRINT 3  —  BUYURTMALAR + CHECK + NASIYA

| Muddat | 1.5 hafta |
| --- | --- |
| Maqsad | Sotish jarayoni, nasiya, check PDF, to'lov qabul qilish |

✅ Tayyor bo'lishi kerak: Sprint 0 + Sprint 1 (Customers) + Sprint 2 (Products, Materials, Stock) to'liq

SPRINT 3 — BUYURTMALAR + CHECK + NASIYA Avvalgi sprintlardan tayyor: Auth, Users, Units, Customers, Products, Materials, Stock SCHEMA: Order { _id, orderNumber: String, // avtomatik: ORD-2025-00001 (yil+sequence) customer: ObjectId (ref: Customer, required), customerSnapshot: { // buyurtma paytidagi mijoz ma'lumoti (snapshot) name, phone, company, address }, items: [{ product: ObjectId (ref: Product), productSnapshot: { name, sku }, // snapshot salesUnit: ObjectId (ref: Unit), // qaysi birlikda sotildi salesUnitLabel: String, // snapshot: 'yashik' salesUnitFactor: Number, // snapshot: 24 quantity: Number, // sotish birligida: 2 yashik baseQuantity: Number, // baseUnit da: 48 dona (quantity × factor) unitPrice: Number, // 1 salesUnit narxi: 72000 costPrice: Number, // snapshot: tan narx (foyda hisob uchun) discount: Number (default: 0), // chegirma foiz subtotal: Number, // quantity × unitPrice × (1 - discount/100) }], subtotal: Number, // jami chegirmasiz discountTotal: Number, // umumiy chegirma summasi totalAmount: Number, // to'lash kerak paidAmount: Number, // to'langan debtAmount: Number, // totalAmount - paidAmount (virtual yoki hisoblangan) paymentType: 'CASH' ¦ 'TRANSFER' ¦ 'DEBT' ¦ 'PARTIAL', status: 'NEW' ¦ 'IN_PRODUCTION' ¦ 'READY' ¦ 'DELIVERED' ¦ 'CANCELLED', deadline: Date, deliveredAt: Date, notes: String, currency: String (default: 'UZS'), createdBy: ObjectId, createdAt, updatedAt } SCHEMA: Payment (to'lov) { _id, order: ObjectId (ref: Order), customer: ObjectId (ref: Customer), amount: Number, paymentMethod: 'CASH' ¦ 'TRANSFER', note: String, currency: String (default: 'UZS'), createdBy: ObjectId, createdAt } API ENDPOINTLAR: GET /orders — ro'yxat (filter: status, customerId, sana, hasDebt) GET /orders/:id — to'liq detail (populate: customer, items.product) POST /orders — yangi buyurtma PATCH /orders/:id/status — status o'zgartirish DELETE /orders/:id — CANCELLED ga o'tkazish (o'chirish yo'q) GET /orders/:id/check — check ma'lumotlari (JSON, frontend PDF qiladi) POST /orders/:id/payments — to'lov qabul qilish GET /orders/:id/payments — to'lovlar tarixi BIZNES LOGIKA (OrdersService): createOrder(): 1. Har item uchun: product.currentStock -= baseQuantity Agar stock yetarli bo'lmasa: ogohlantirish qaytarsin, lekin to'xtatmasin (mahsulot ishlab chiqariladi deb hisoblanadi) 2. StockMovement yozuvi: type=OUT, reason=SALE, har item uchun 3. debtAmount = totalAmount - paidAmount 4. Agar debtAmount > 0: customer.currentDebt += debtAmount customer.totalPurchased += totalAmount 5. Agar customer.currentDebt > customer.creditLimit va creditLimit > 0: response da 'creditWarning: true' qaytarsin (buyurtma baribir saqlanadi) addPayment(): 1. order.paidAmount += amount 2. order.debtAmount = totalAmount - paidAmount 3. customer.currentDebt -= amount 4. customer.totalPaid += amount 5. Payment yozuvi yaratiladi 6. Agar order.debtAmount <= 0: order.paymentType = CASH (to'liq to'landi) cancelOrder(): 1. Har item uchun: product.currentStock += baseQuantity (qaytariladi) 2. StockMovement: type=IN, reason=RETURN_IN 3. Agar debtAmount > 0: customer.currentDebt -= debtAmount 4. customer.totalPurchased -= totalAmount 5. order.status = CANCELLED CHECK TIZIMI: GET /orders/:id/check — JSON qaytaradi: { checkNumber: orderNumber, date: createdAt, company: { name, phone, address }, // Settings dan (yoki .env dan) customer: customerSnapshot, items: [...], subtotal, discountTotal, totalAmount, paidAmount, debtAmount, paymentType, cashier: createdBy.name } Frontend: react-to-print yoki window.print() bilan chop etadi Format: A5 (148×210mm), clean dizayn, korxona nomi katta FRONTEND SAHIFALAR: /orders: Jadval: Raqam ¦ Mijoz ¦ Jami ¦ To'landi ¦ Qarz(qizil) ¦ Status badge ¦ Sana ¦ Amallar Status badge ranglari: NEW=ko'k, IN_PRODUCTION=sariq, READY=yashil, DELIVERED=gray, CANCELLED=qizil Filter paneli: status, to'lov turi, sana, faqat qarzdorlar 'Yangi buyurtma' tugmasi /orders/new: 1-qadam: Mijoz tanlash (qidiruv bilan, qarz holati ko'rsatiladi) 2-qadam: Mahsulotlar qo'shish: - Mahsulot tanlash (qidiruv) - SalesUnit tanlash (dropdown: dona/o'ram/yashik narxlari bilan) - Miqdor, chegirma - Subtotal avtomatik hisoblanadi - Bir nechta mahsulot qo'shish mumkin 3-qadam: To'lov - To'lov turi: CASH/TRANSFER/DEBT/PARTIAL - PARTIAL da: qancha to'landi maydoni - Jami, chegirma, to'lash kerak ko'rsatiladi Saqlash tugmasi → /orders/:id ga o'tadi /orders/:id: Yuqori: buyurtma ma'lumotlari, status, deadline Mahsulotlar jadvali (salesUnit da ko'rsatiladi: '2 yashik × 72,000 = 144,000') Moliya bloki: Jami ¦ Chegirma ¦ To'lash kerak ¦ To'langan ¦ QARZ To'lov qo'shish tugmasi (modal: summa, usul) To'lovlar tarixi jadvali Status o'zgartirish tugmalari 'Check chiqarish' tugmasi → yangi tab, print-ready sahifa CHECK SAHIFASI (/orders/:id/print): Faqat print uchun — sidebar yo'q, faqat check content Chop etish tugmasi (window.print()) @media print — faqat check ko'rinadi

SPRINT 4  —  XOMASHYO KIRIM + MaterialLot + AVCO

| Muddat | 1 hafta |
| --- | --- |
| Maqsad | Har xaridda lot yaratiladi, AVCO avtomatik qayta hisoblanadi |

✅ Tayyor bo'lishi kerak: Sprint 0,1,2,3 to'liq. Materials moduli bor, avgCost maydoni bor.

SPRINT 4 — XOMASHYO KIRIM + MaterialLot + AVCO Avvalgi sprintlardan tayyor: Auth, Users, Units, Customers, Products, Materials (avgCost bilan), StockMovements, Orders, Payments SCHEMA: MaterialLot (har xaridda yangi lot) { _id, material: ObjectId (ref: Material, required), materialName: String, // snapshot // Xarid birligi purchaseQty: Number, // nechta 'qop' (purchaseUnit da) purchaseUnit: String, // snapshot: 'qop' purchaseUnitCost: Number, // 1 qop narxi: 312500 so'm // Bazaviy birlik (ombor birligi) baseQty: Number, // kg da: 25 × purchaseQty baseUnit: String, // snapshot: 'kg' baseCost: Number, // 1 kg narxi: 12500 so'm (avtomatik: purchaseUnitCost/factor) remainingQty: Number, // hozir qolgan miqdor (baseUnit da) totalCost: Number, // purchaseQty × purchaseUnitCost supplier: String, invoiceNumber: String, note: String, currency: String (default: 'UZS'), createdBy: ObjectId, receivedAt: Date (default: now), createdAt } API ENDPOINTLAR: GET /material-lots — barcha lotlar (filter: materialId, sana) GET /material-lots/:id — lot detail POST /material-lots — yangi xarid (ADMIN, WAREHOUSE, MANAGER) GET /material-lots/material/:id — shu materialni barcha lotlari (qoldig'i bilan) BIZNES LOGIKA — createMaterialLot(): 1. baseQty = purchaseQty × material.purchaseToBase (agar purchaseUnit === baseUnit bo'lsa: purchaseToBase = 1) 2. baseCost = purchaseUnitCost / material.purchaseToBase 3. totalCost = purchaseQty × purchaseUnitCost 4. remainingQty = baseQty 5. AVCO hisoblash (material.avgCost yangilanadi): oldQty = material.currentStock oldAvg = material.avgCost newQty = baseQty newCost = baseCost newAvg = (oldQty × oldAvg + newQty × newCost) / (oldQty + newQty) material.avgCost = newAvg (0 ga bo'linishdan saqlash kerak) 6. material.currentStock += baseQty 7. StockMovement yozuvi: itemType=MATERIAL, type=IN, reason=PURCHASE, costPerUnit=baseCost, totalCost, referenceId=lot._id FRONTEND SAHIFALAR: /materials/:id sahifasiga QO'SHIMCHA: 'Xarid kiritish' tugmasi → modal: - Miqdor (purchaseUnit da, masalan: qop soni) - Narx (1 purchaseUnit uchun, masalan: 1 qop = ? so'm) - Yetkazib beruvchi, hisob-faktura raqami - Eslatma - Preview: baseQty, baseCost, yangi avgCost ko'rsatilsin 'Kirimlar tarixi' tab — barcha lotlar jadvali: Sana ¦ Miqdor (qop) ¦ Miqdor (kg) ¦ 1kg narxi ¦ Jami ¦ Qoldi ¦ Kim /materials sahifasida: avgCost ustuni — O'rtacha narx (so'm/baseUnit) Oxirgi kirim sanasi MUHIM: Material detail sahifasida narx tarixi grafigi (recharts) — ixtiyoriy Har lot uchun baseCost ni ko'rsating: foydalanuvchi AVCO ni tushunishi uchun Tooltip: 'Bu narx barcha lotlar o'rtachasi hisoblanadi'

SPRINT 5  —  ISHLAB CHIQARISH BUYRUQLARI + KUNLIK LOG

| Muddat | 1.5 hafta |
| --- | --- |
| Maqsad | Ishlab chiqarish jarayoni, kunlik operator logi, brak, ombor avtomatik kirim |

✅ Tayyor bo'lishi kerak: Sprint 0–4 to'liq. Products (workerPrice bilan), StockMovements ishlayapti.

SPRINT 5 — ISHLAB CHIQARISH BUYRUQLARI + KUNLIK LOG Tayyor: Auth, Users, Units, Customers, Products(workerPrice), Materials, MaterialLots(AVCO), StockMovements, Orders, Payments SCHEMA: ProductionOrder { _id, productionNumber: String, // avtomatik: PR-2025-00001 order: ObjectId (ref: Order, optional), // qaysi buyurtma uchun (bo'lmasligi mumkin) product: ObjectId (ref: Product), productSnapshot: { name, sku, baseUnit, workerPrice }, // snapshot plannedQty: Number, // reja miqdori (baseUnit da) actualQty: Number (default: 0), // haqiqiy ishlab chiqarilgan defectQty: Number (default: 0), // jami brak goodQty: Number (default: 0), // actualQty - defectQty status: 'PLANNED' ¦ 'IN_PROGRESS' ¦ 'DONE' ¦ 'CANCELLED', plannedDate: Date, startedAt: Date, completedAt: Date, operators: [ObjectId] (ref: User), // ishtirokchi operatorlar notes: String, createdBy: ObjectId, createdAt, updatedAt } SCHEMA: ProductionLog (ASOSIY — kunlik operator ish hisobi) { _id, productionOrder: ObjectId (ref: ProductionOrder), operator: ObjectId (ref: User), operatorName: String, // snapshot product: ObjectId (ref: Product), productSnapshot: { name, sku, baseUnit }, date: Date, // kunlik sana (vaqtsiz: 2025-03-15) shift: 'MORNING' ¦ 'EVENING' ¦ 'NIGHT', quantity: Number, // shu kuni shu operator ishlab chiqargan (brak bilan) defectQty: Number (default: 0), goodQty: Number, // quantity - defectQty (virtual yoki hisoblangan) workerPriceSnapshot: Number, // o'sha paytdagi product.workerPrice (o'zgarmaydi!) earnedAmount: Number, // goodQty × workerPriceSnapshot note: String, createdBy: ObjectId, createdAt } API ENDPOINTLAR: GET /production — buyruqlar ro'yxati (filter: status, sana, productId) GET /production/:id — detail (loglar bilan) POST /production — yangi buyruq (ADMIN, MANAGER) PATCH /production/:id/status — status o'zgartirish DELETE /production/:id — CANCELLED (ADMIN) GET /production/logs — barcha loglar (filter: operatorId, sana, productionOrderId) POST /production/logs — kunlik log kiritish (OPERATOR, MANAGER, ADMIN) PATCH /production/logs/:id — tuzatish (faqat bugungi, faqat o'zi yoki ADMIN) GET /production/logs/my — operator o'z loglari GET /production/logs/daily-summary?date= — kunlik yig'indi (kim, qancha) BIZNES LOGIKA — createProductionLog(): 1. goodQty = quantity - defectQty 2. workerPriceSnapshot = product.workerPrice (hozirgi qiymat, keyinchalik o'zgarmaydi) 3. earnedAmount = goodQty × workerPriceSnapshot 4. product.currentStock += goodQty 5. productionOrder.actualQty += quantity 6. productionOrder.defectQty += defectQty 7. productionOrder.goodQty += goodQty 8. StockMovement: itemType=PRODUCT, type=IN, reason=PRODUCTION_IN, quantity=goodQty, costPerUnit=product.costPrice, referenceId=productionOrder._id 9. Agar productionOrder.status === 'PLANNED': → 'IN_PROGRESS' ga o'zgartir FRONTEND SAHIFALAR: /production: Jadval: Raqam ¦ Mahsulot ¦ Buyurtma ¦ Reja ¦ Haqiqiy ¦ Brak ¦ Status ¦ Sana Filter: status, sana, mahsulot 'Yangi buyruq' tugmasi /production/new: Mahsulot tanlash, buyurtma bog'lash (ixtiyoriy) Reja miqdori, reja sanasi Operatorlar tanlash (multi-select) /production/:id: Buyruq ma'lumotlari (reja vs haqiqiy progress bar) 'Log kiritish' tugmasi (MANAGER, ADMIN uchun — boshqa operator nomidan) Kunlik loglar jadvali: Sana ¦ Operator ¦ Miqdor ¦ Brak ¦ Yaroqli ¦ Ishlagan summa /production/daily ← OPERATOR UCHUN ASOSIY SAHIFA: Bugungi sana ko'rsatiladi Aktiv buyruqlar ro'yxati (operator o'zi belgilangan buyruqlar) Har buyruq uchun forma: - Mahsulot nomi (faqat ko'rsatiladi) - Ishlab chiqargan miqdor - Braklar miqdori - Smena (MORNING/EVENING/NIGHT) - Izoh - 'Saqlash' tugmasi Bugungi jami: necha dona, qancha ishladi (so'm) Dizayn: MOBIL FRIENDLY, katta tugmalar, oddiy interfeys Bu sahifaga operator telefoni bilan kiradi

SPRINT 6  —  DAVOMAT TIZIMI

| Muddat | 1 hafta |
| --- | --- |
| Maqsad | Kunlik davomat, oylik jadval, statistika |

✅ Tayyor bo'lishi kerak: Sprint 0–5 to'liq. Users (employeeType, baseSalary) tayyor.

SPRINT 6 — DAVOMAT TIZIMI Tayyor: barcha avvalgi modullar. Users.employeeType, Users.baseSalary mavjud. SCHEMA: Attendance { _id, operator: ObjectId (ref: User, required), operatorName: String, // snapshot date: Date (required), // faqat kun: 2025-03-15 (vaqt 00:00:00) status: 'PRESENT' // keldi ¦ 'ABSENT' // kelmadi ¦ 'HALF_DAY' // yarim kun ¦ 'SICK' // kasallandi ¦ 'VACATION', // ta'tilda checkIn: Date, // kelish vaqti (ixtiyoriy) checkOut: Date, // ketish vaqti (ixtiyoriy) hoursWorked: Number, // avtomatik: checkOut - checkIn (soat da) note: String, createdBy: ObjectId, updatedBy: ObjectId, createdAt, updatedAt INDEX: { operator, date } unique // bir kunda bir yozuv } API ENDPOINTLAR: GET /attendance query: operatorId, month (2025-03), date — ro'yxat POST /attendance — bitta yozuv kiritish (ADMIN, MANAGER) POST /attendance/bulk body: { date: '2025-03-15', records: [{operatorId, status, checkIn?, checkOut?}] } — bir kunda barcha operatorlar davomati (ADMIN, MANAGER) — mavjud bo'lsa upsert (updateOne + upsert:true) PATCH /attendance/:id — tuzatish (ADMIN) GET /attendance/monthly-summary query: operatorId, month response: { operator, month, totalDays, // ish kunlari soni (dam olish kunlarsiz) presentDays, // keldi absentDays, // kelmadi halfDays, // yarim kun sickDays, // kasallandi vacationDays, // ta'til totalHours // agar checkIn/checkOut bo'lsa } GET /attendance/team-summary query: month — barcha operatorlar uchun oylik yig'indi jadvali FRONTEND SAHIFALAR: /attendance: Yuqori: oy tanlash (month picker) + barcha/operator filter JADVAL KO'RINISHI (oylik taqvim style): +──────────+─────+─────+─────+ ... +─────+ ¦ Operator ¦ 1 ¦ 2 ¦ 3 ¦ ... ¦ 31 ¦ +──────────+─────+─────+─────+ ... +─────+ ¦ Ali ¦ ✅ ¦ ❌ ¦ 🏥 ¦ ... ¦ ✅ ¦ ¦ Vali ¦ ✅ ¦ ✅ ¦ 🏖 ¦ ... ¦ ❌ ¦ +──────────+─────+─────+─────+ ... +─────+ Dam olish kunlari (shanba/yakshanba): kulrang fon Har katak bosilsa: status o'zgartirish modal Har operator nomi bosilsa: o'sha oylik statistika 'Bugungi davomat' tugmasi → bulk kiritish modal: Barcha aktiv operatorlar ro'yxati Har biri uchun: PRESENT ✅ / ABSENT ❌ / HALF_DAY / SICK / VACATION checkIn/checkOut maydoni (ixtiyoriy) 'Saqlash' → hammasi bir so'rovda Oylik statistika paneli (o'ng tomonda): Jami ish kunlari: N Keldi: N (yashil) Kelmadi: N (qizil) Kasallandi: N (sariq) Ta'tilda: N (ko'k)

SPRINT 7  —  OYLIK MAOSH HISOBLASH

| Muddat | 1 hafta |
| --- | --- |
| Maqsad | Avtomatik maosh hisob, avans, slip chiqarish |

✅ Tayyor bo'lishi kerak: Sprint 5 (ProductionLogs) + Sprint 6 (Attendance) to'liq ishlayapti.

SPRINT 7 — OYLIK MAOSH HISOBLASH Tayyor: barcha avvalgi modullar. ProductionLog.earnedAmount bor. Attendance.monthly-summary ishlaydi. SCHEMA: Advance (avans) { _id, operator: ObjectId (ref: User), operatorName: String, amount: Number, month: String, // '2025-03' — qaysi oyga tegishli note: String, currency: String (default: 'UZS'), createdBy: ObjectId, createdAt } SCHEMA: Payroll { _id, operator: ObjectId (ref: User), operatorName: String, operatorPosition: String, employeeType: String, // snapshot: PIECEWORK¦SALARY¦MIXED month: String, // '2025-03' // Hisob tarkibi baseSalary: Number, // SALARY/MIXED uchun stavka productionEarned: Number, // SUM(ProductionLog.earnedAmount) shu oyda bonus: Number (default: 0), // qo'shimcha mukofot penalty: Number (default: 0),// jarima advance: Number (default: 0),// olingan avans (Advance collection dan) grossAmount: Number, // baseSalary + productionEarned + bonus - penalty netAmount: Number, // grossAmount - advance // Davomat ma'lumotlari (snapshot) workingDays: Number, presentDays: Number, absentDays: Number, sickDays: Number, status: 'DRAFT' ¦ 'APPROVED' ¦ 'PAID', approvedBy: ObjectId, approvedAt: Date, paidAt: Date, note: String, currency: String (default: 'UZS'), createdAt, updatedAt INDEX: { operator, month } unique } API ENDPOINTLAR: POST /advances — avans berish (ADMIN, ACCOUNTANT) GET /advances?month=&operatorId= — avanslar ro'yxati POST /payroll/calculate body: { month: '2025-03' } — barcha aktiv operatorlar uchun DRAFT Payroll yaratadi (yoki yangilaydi) — faqat DRAFT bo'lsa yangilanadi, APPROVED/PAID bo'lsa o'zgartirilmaydi GET /payroll?month= — oylik ro'yxat GET /payroll/:id — detail PATCH /payroll/:id — bonus/penalty/note qo'shish (faqat DRAFT) POST /payroll/:id/approve — APPROVED (ACCOUNTANT, ADMIN) POST /payroll/:id/pay — PAID (ADMIN) GET /payroll/:id/slip — slip ma'lumotlari (JSON, frontend chop etadi) CALCULATE LOGIKA (PayrollService.calculate(month)): Har aktiv operator uchun: 1. ProductionLogs yig'ish: productionEarned = SUM(earnedAmount) WHERE operator=op._id AND month=month 2. Davomat yig'ish: /attendance/monthly-summary dan: presentDays, absentDays, workingDays... 3. Avans yig'ish: advance = SUM(Advance.amount) WHERE operator=op._id AND month=month 4. Hisoblash: PIECEWORK: grossAmount = productionEarned + bonus - penalty SALARY: grossAmount = baseSalary + bonus - penalty MIXED: grossAmount = baseSalary + productionEarned + bonus - penalty netAmount = grossAmount - advance 5. Upsert Payroll (status=DRAFT bo'lsa yangilanadi) FRONTEND SAHIFALAR: /payroll: Oy tanlash + 'Hisoblash' tugmasi Jadval: +──────────+──────────+────────────+─────────+───────+────────+──────────+ ¦ Ism ¦ Tur ¦ Ishlab ch. ¦ Stavka ¦ Avans ¦ Status ¦ To'lash ¦ +──────────+──────────+────────────+─────────+───────+────────+──────────+ Har qator bosilsa: detail modal (kunlik breakdown) Bonus/Penalty kiritish maydoni (DRAFT holatda) 'Tasdiqlash' tugmasi (ACCOUNTANT/ADMIN) 'To'landi' tugmasi (ADMIN) JAMI QATOR (jadval pastida): Jami ishlab chiqarish to'lovi ¦ Jami stavka ¦ Jami avans ¦ JAMI TO'LAB BERILADI /payroll/:id/slip — SLIP SAHIFASI (chop etish uchun): ┌─────────────────────────────┐ │ [KORXONA NOMI] │ │ MAOSH SLÍPI — 2025 MART │ ├─────────────────────────────┤ │ Xodim: Ali Valiyev │ │ Lavozim: Operator │ │ Ish turi: Dona hisobida │ ├──────────────┬──────────────┤ │ Davomat │ 23/25 kun │ │ Ishlab ch. │ 1,450 dona │ │ Dona narxi │ 800 so'm │ │ Ishlagan │ 1,160,000 │ │ Bonus │ 50,000 │ │ Avans │ -200,000 │ ├──────────────┼──────────────┤ │ TO'LAB BER │ 1,010,000 │ └──────────────┴──────────────┘ Chop etish tugmasi, PDF saqlash Kunlik detal jadvali (slip pastida): Sana ¦ Mahsulot ¦ Miqdor ¦ Brak ¦ Yaroqli ¦ Narx ¦ Summa

SPRINT 8  —  MOLIYA + QARZ BOSHQARUVI

| Muddat | 1 hafta |
| --- | --- |
| Maqsad | To'lovlar jurnali, qarzdorlar hisoboti, kassa, P&L |

✅ Tayyor bo'lishi kerak: Sprint 3 (Orders, Payments) + Sprint 7 (Payroll) to'liq ishlayapti.

SPRINT 8 — MOLIYA + QARZ BOSHQARUVI Tayyor: barcha avvalgi modullar. Payments collection bor (Sprint 3 dan). Customer.currentDebt bor. SCHEMA: Expense (chiqim — yangi) { _id, category: 'SALARY' // maosh to'lovi ¦ 'MATERIAL' // xomashyo xarid ¦ 'UTILITY' // elektr, gaz, suv ¦ 'RENT' // ijara ¦ 'TRANSPORT' // yetkazib berish ¦ 'OTHER', amount: Number, description: String, referenceId: ObjectId, // Payroll._id yoki MaterialLot._id referenceType: String, paymentMethod: 'CASH' ¦ 'TRANSFER', note: String, currency: String (default: 'UZS'), createdBy: ObjectId, createdAt } API ENDPOINTLAR: // To'lovlar (Sprint 3 da yaratilgan, shu yerda kengaytiramiz) GET /payments — to'lovlar ro'yxati (filter: customerId, sana, method) GET /payments/summary?month= — oylik to'lovlar yig'indisi // Xarajatlar GET /expenses — ro'yxat (filter: category, sana) POST /expenses — qo'lda xarajat kiritish (ADMIN, ACCOUNTANT) GET /expenses/summary?month= — kategoriya bo'yicha yig'indi // Qarzdorlar GET /finance/debtors — barcha qarzdor mijozlar response har mijoz uchun: name, phone, currentDebt, lastPaymentDate, daysSinceLastPayment sort: currentDebt DESC GET /finance/debtor-aging — qarz yoshi tahlili: { '0-30 kun': {count, totalDebt}, '31-60 kun': ..., '60+ kun': ... } // Kassa GET /finance/cash-flow?date= — kunlik kassa: { incoming: { sales, debtPayments, total }, outgoing: { advances, expenses, total }, balance } // P&L (Profit & Loss) GET /finance/pnl?month= { revenue: Number, // SUM(Order.totalAmount) delivered cogs: Number, // SUM(Order.items.costPrice × baseQuantity) grossProfit: Number, // revenue - cogs grossMargin: String, // '45.3%' laborCost: Number, // SUM(Payroll.grossAmount) approved otherExpenses: Number, // SUM(Expense) UTILITY+RENT+TRANSPORT+OTHER operatingProfit: Number, // grossProfit - laborCost - otherExpenses netProfit: Number, // operatingProfit (soddalashtirilgan) } FRONTEND SAHIFALAR: /finance: Tabs: Kassa ¦ Qarzdorlar ¦ Xarajatlar ¦ P&L KASSA tab: Sana tanlash (default: bugun) Kirdi: Sotuvlar ¦ Qarz to'lovlari ¦ Jami kirdi Chiqdi: Avanslar ¦ Xarajatlar ¦ Jami chiqdi BALANS (katta, yashil yoki qizil) Oxirgi 10 ta tranzaksiya jadvali QARZDORLAR tab: Jadval: Mijoz ¦ Telefon ¦ Qarz summasi ¦ Oxirgi to'lov ¦ Kun soni Qizil: 30+ kun to'lamagan To'g'ridan 'To'lov qabul qilish' tugmasi → modal Qarz yoshi diagrammasi (recharts BarChart) XARAJATLAR tab: Oy tanlash Kategoriya bo'yicha xarajatlar (donut chart) Jadval + qo'lda xarajat kiritish tugmasi P&L tab: Oy tanlash Sodda P&L jadval: ┌────────────────────────┬────────────────┐ │ Daromad (Sotuvlar) │ 45,200,000 │ │ Tovar tan narxi (COGS) │ -28,500,000 │ ├────────────────────────┼────────────────┤ │ YALPI FOYDA │ 16,700,000 37%│ │ Ishchi xarajatlari │ -8,200,000 │ │ Boshqa xarajatlar │ -1,500,000 │ ├────────────────────────┼────────────────┤ │ SOF FOYDA │ 7,000,000 15%│ └────────────────────────┴────────────────┘ Oldingi oy bilan solishtirma (+/- foiz)

SPRINT 9  —  DASHBOARD + HISOBOTLAR + SOZLAMALAR

| Muddat | 0.5 hafta |
| --- | --- |
| Maqsad | Bosh sahifa KPI, hisobotlar, tizim sozlamalari |

✅ Tayyor bo'lishi kerak: Sprint 0–8 barcha modullar to'liq ishlayapti.

SPRINT 9 — DASHBOARD + HISOBOTLAR + SOZLAMALAR Tayyor: barcha modullar. Bu sprint faqat yig'ib ko'rsatadi. API ENDPOINTLAR: GET /dashboard/stats response: { today: { ordersCount, ordersTotal, paymentsReceived, productionQty }, month: { ordersTotal, ordersCount, newCustomers, avgOrderValue }, alerts: { lowStockMaterials: [{name, currentStock, minStock}], lowStockProducts: [...], overdueOrders: [{orderNumber, customer, deadline}], topDebtors: [{name, debt}] // top 5 }, charts: { last30daysSales: [{date, amount}], productionLast7days: [{date, qty}] } } GET /reports/sales?from=&to=&customerId=&productId= — Sotuvlar hisoboti: buyurtmalar, mijozlar, mahsulotlar, daromad GET /reports/production?from=&to=&operatorId=&productId= — Ishlab chiqarish: operator bo'yicha, mahsulot bo'yicha, brak tahlili GET /reports/stock?date= — Ombor holati: barcha materiallar va mahsulotlar qoldig'i + qiymati SCHEMA: Settings (yangi — tizim sozlamalari) { _id, key: String (unique), // 'company_name', 'company_phone', 'company_address' value: String, label: String, updatedBy: ObjectId, updatedAt } SEED: company_name, company_phone, company_address, company_inn, check_footer_text API: GET /settings — barcha sozlamalar PATCH /settings/:key — qiymat o'zgartirish (ADMIN) FRONTEND SAHIFALAR: / (Dashboard): Yuqori qator — 4 ta KPI karta: [Bugungi savdo: N ta ¦ X so'm] [Oylik daromad: X so'm] [Ombor ogohlantirishlari: N] [Qarzdorlar: N ta ¦ X so'm] O'rta qator: Chap: So'nggi 30 kun savdo grafigi (recharts LineChart) O'ng: Ogohlantirish paneli 🔴 Minimal qoldiq ostidagi materiallar 🟡 Kechikkan buyurtmalar 🔴 Yuqori qarzdorlar (top 5) Pastki qator: Oxirgi 10 buyurtma jadvali (tez kirish uchun) /reports: Tabs: Savdo ¦ Ishlab chiqarish ¦ Ombor Savdo tab: Sana oralig'i filter Jami: buyurtmalar, summa, to'landi, qarz Mahsulot bo'yicha jadval (eng ko'p sotilganlar) Mijoz bo'yicha jadval (eng yaxshi mijozlar) Excel eksport tugmasi (SheetJS) Ishlab chiqarish tab: Operator bo'yicha jadval: kim, qancha ishlab chiqardi, brak %, ishlagan summa Mahsulot bo'yicha: qaysi mahsulot ko'p ishlab chiqarilgan Ombor tab: Bugungi holat: materiallar + mahsulotlar qoldig'i va umumiy qiymati Minimal ostidagilar alohida ajratilgan /settings: Korxona ma'lumotlari (check da ko'rinadi): nom, telefon, manzil, INN Check footer matni O'lchov birliklari boshqaruvi (units jadval + yangi qo'shish) Foydalanuvchilar boshqaruvi (users CRUD — Sprint 0 dan) MUHIM — YAKUNIY TEKSHIRISH: □ Barcha sahifalar responsiv (mobil + desktop) □ Loading state (skeleton yoki spinner) hamma joyda □ Error handling — tarmoq xatosida toast xabari □ Ruxsatsiz yo'lda 'Ruxsat yo'q' sahifasi □ Ombor agohlantirishlari dashboard da real vaqtda □ Check chop etish ishlaydi □ Maosh slip chop etish ishlaydi

# BARCHA SPRINTLARDA UMUMIY QOIDALAR

## Har sprint boshida Claude Code ga qo'shib yuboring:

Quyidagi fayllar va modullar tayyor (sprint N dan): apps/backend/src/auth/ — JWT, RolesGuard apps/backend/src/users/ — CRUD apps/backend/src/units/ — Units, UnitConversions, UnitConverterService [qolgan tayyor modullar...] Mavjud global infratuzilma: - ResponseInterceptor: { success, data, message } - HttpExceptionFilter: { success: false, message, statusCode } - ValidationPipe (global) - AuditLogMiddleware - JWT auth + RolesGuard + @Roles() decorator Endi [SPRINT NOMINI] yoz.

## Kod sifati talablari

- Har fayl to'liq — import bilan birgalikda, snippet emas

- TypeScript strict — 'any' ishlatmang

- DTO: CreateXxxDto, UpdateXxxDto (PartialType), har birida @IsString, @IsNumber va h.k.

- Service da try-catch emas — NestJS exception lardan foydalaning

- Frontend: har sahifa uchun alohida React Query hook (useOrders, useCustomers...)

- Zustand — faqat global UI holati uchun (filter, modal open/close, auth)

- React Query — barcha server ma'lumotlari uchun (cache, refetch, loading)

- Tailwind class lari — inline style ishlatmang

## Muhim eslatmalar

💡 AVCO: Material har kelganda avgCost qayta hisoblanadi: (oldQty×oldAvg + newQty×newCost)/(oldQty+newQty). Bu logika MaterialLotsService da, boshqa joyda emas.

💡 Snapshot: Buyurtma, ProductionLog, Payroll yaratilganda narxlar snapshot olinadi (workerPriceSnapshot, costPrice). Keyinchalik narx o'zgansa ham, o'sha paytdagi qiymat saqlanadi.

💡 currentDebt: Customer.currentDebt faqat OrdersService va PaymentsService o'zgartiradi. Hech qachon to'g'ridan PATCH /customers/:id orqali o'zgartirish mumkin emas.

⚠️ O'lchov birligi: Ombor har doim baseUnit da saqlanadi (kg, dona). Sotish va xaridda boshqa birlik ishlatilsa — baseQuantity = quantity × factor. StockMovement da har doim baseUnit da yoziladi.

Har sprint tayyor bo'lgach keyingisini boshlang. Muvaffaqiyatli qurilish! 🚀